PROJECT PROPOSAL

E-Commerce Platform for Spare Parts

Web Store  •  Admin Dashboard  •  Payment Gateway  •  Mobile-First Design

Prepared for: [Client Name]

Prepared by: CoreCo Technologies

Date: 15 September 2026

Total Development Cost: ₹25,000

# Contents

# 1. Executive Summary

We propose to design and develop a complete, full-fledged e-commerce platform for selling spare parts online. The platform is built to comfortably handle a catalogue of 5,000+ products today and scale well beyond that, with a fast search experience tailored to how spare-parts buyers actually shop – by part number, brand, or vehicle/machine compatibility.

The store will be designed mobile-first and will work seamlessly on mobile phones, tablets and desktop screens. A powerful admin dashboard will let your team manage products, stock, orders, customers, offers and reports without any technical knowledge.

## Project Objectives

- Launch a professional, trustworthy online store for spare parts.

- Let customers find the right part in seconds using part-number search and a fitment finder.

- Accept secure online payments (UPI, cards, net-banking, wallets) and Cash on Delivery.

- Automate orders, shipping, invoicing and customer notifications.

- Give the business complete control and visibility through an admin dashboard.

# 2. Technology Stack

We use a modern, proven and scalable technology stack:

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend (Storefront) | Next.js (React), Tailwind CSS | Fast, SEO-friendly, mobile-first |
| Admin Dashboard | React / Next.js | Rich, responsive management UI |
| Backend / APIs | Node.js (NestJS / Express), REST APIs | Secure, scalable, app-ready |
| Database | PostgreSQL | Reliable for orders & large catalogues |
| Search | Meilisearch / PostgreSQL full-text | Instant search over 5,000+ SKUs |
| Caching | Redis | Faster page and API responses |
| Media / Images | Cloudinary or AWS S3 + CDN | Optimised product images |
| Payments | Razorpay / PhonePe / Cashfree | UPI, cards, net-banking, COD |
| Shipping | Shiprocket (or similar) | Multi-courier, auto tracking |
| Hosting | AWS / DigitalOcean / Hostinger VPS | Secure cloud with SSL & backups |

# 3. Complete Feature List

The features below are included in the ₹25,000 scope unless marked as a Phase 2 add-on (see Section 5).

## 3.1 Customer Storefront

- Responsive UI – Mobile-first responsive design for mobile, tablet and desktop

- Home page – Hero banners, featured categories, best sellers, new arrivals, top brands

- Product listing – Filters by brand, category, price, availability, vehicle/machine compatibility; sorting

- Product details – Image gallery with zoom, specifications, part & OEM numbers, compatibility list, stock status, related parts, reviews

- Content pages – About Us, Contact Us, FAQ, Privacy, Terms, Shipping, Return & Refund policies

- Quick contact – Floating WhatsApp chat / call button

## 3.2 Spare-Parts Specific Features

- Fitment finder – Select Make → Model → Year/Variant to see only compatible parts

- Smart search – Search by part number, OEM number, name or brand with autocomplete & typo tolerance

- Cross-reference – Show equivalent / alternative parts across brands

- Request a quote / enquiry – Customers can request price for bulk or unavailable parts

- Bulk import & export – Upload and update 5,000+ products at once via CSV / Excel

## 3.3 Customer Accounts

- Login / sign-up via mobile OTP, email or Google

- Profile, multiple saved addresses, wishlist

- Order history, order tracking, invoice download and one-click re-order

## 3.4 Cart, Checkout & Payments

- Add to cart, update quantity, save for later, guest checkout

- Pincode-based delivery availability and estimated delivery date

- Coupon / discount codes, GST calculation, configurable shipping charges

- Payment gateway: UPI, debit/credit cards, net-banking, wallets

- Cash on Delivery with optional COD charges / limits

- Automatic payment verification, failed-payment handling and refunds

## 3.5 Orders, Shipping & Returns

- Order workflow: Placed → Confirmed → Packed → Shipped → Delivered

- Shipping partner integration with automatic AWB generation and live tracking

- Order cancellation, return requests and refund processing

- Auto-generated GST-compliant invoices (PDF)

## 3.6 Notifications

- Email notifications for sign-up, order confirmation, shipping and delivery

- SMS / WhatsApp order updates (via client's SMS/WhatsApp provider account)

- Admin alerts for new orders and low stock

## 3.7 Admin Dashboard

- Dashboard – Today's sales, orders, revenue charts, top-selling products, low-stock alerts

- Product management – Add/edit products, variants, images, categories, brands, compatibility data, bulk upload

- Inventory – Stock levels, SKU tracking, out-of-stock handling

- Order management – View, filter, update status, print invoices & shipping labels, process returns

- Customer management – Customer list, order history, enquiries / quote requests

- Marketing & CMS – Coupons, discounts, homepage banners and featured products

- Reviews – Approve / reject customer product reviews

- Reports – Sales, product, customer and GST reports with Excel export

- Staff & roles – Multiple admin users with role-based permissions (Admin, Manager, Staff)

- Settings – Store details, tax, shipping rules, payment & notification settings

## 3.8 SEO, Performance & Security

- SEO-friendly URLs, meta titles/descriptions, XML sitemap, schema markup for products

- Google Analytics & Search Console setup

- Image optimisation, lazy loading, caching and CDN for fast loading on mobile networks

- SSL (HTTPS), encrypted passwords, secure payment flow (no card data stored), daily backups

# 4. Feature-wise Development Costing

The complete development cost of the platform is ₹25,000, broken down module-wise as below:

| # | Module | Scope Included | Cost (INR) |
| --- | --- | --- | --- |
| 1 | Discovery, Planning & UI/UX Design | Requirement workshop, sitemap, user flows, wireframes, mobile-first Figma designs for mobile / tablet / desktop, brand style guide | ₹2,500 |
| 2 | Customer Storefront (Frontend) | Home page, category pages, product listing with filters & sorting, product detail page, static pages (About, Contact, Policies), fully responsive build | ₹3,500 |
| 3 | Product Catalog & Smart Search (5,000+ SKUs) | Categories / sub-categories / brands, variants, part-number & OEM-number search, vehicle/machine fitment finder (Make → Model → Year), autocomplete, bulk CSV/Excel import & export | ₹2,500 |
| 4 | Customer Accounts | Mobile OTP & email login, Google sign-in, profile, multiple addresses, wishlist, order history, re-order | ₹1,500 |
| 5 | Cart, Checkout & Offers | Cart, guest checkout, pincode delivery check, coupon codes, GST calculation, shipping charges rules, order summary | ₹2,000 |
| 6 | Payment Gateway Integration | Razorpay / PhonePe / Cashfree (any one) – UPI, cards, net-banking, wallets; Cash on Delivery; payment webhooks & refunds | ₹1,500 |
| 7 | Order Management & Shipping | Order status workflow, Shiprocket (or similar) integration, AWB & live tracking, cancellations, returns & refunds | ₹2,000 |
| 8 | Admin Dashboard | Sales analytics & reports, product / inventory / stock alerts, order & customer management, coupons, banners & homepage CMS, reviews moderation, staff roles & permissions | ₹4,000 |
| 9 | Notifications & GST Invoicing | Transactional emails, SMS / WhatsApp order updates, auto-generated GST-compliant PDF invoices | ₹1,500 |
| 10 | SEO, Performance & Security | SEO-friendly URLs, meta tags, sitemap, schema markup, image optimisation / CDN, SSL, secure authentication, backups | ₹1,500 |
| 11 | Testing, QA & Deployment | Functional & device testing (mobile / tablet / desktop), payment test runs, cloud server setup, domain & go-live | ₹1,500 |
| 12 | Training, Documentation & Support | Admin panel training session, user manual, 30 days post-launch bug-fix support | ₹1,000 |
|  | TOTAL DEVELOPMENT COST |  | ₹25,000 |

Note: Prices are exclusive of GST (18% applicable, if any) and third-party recurring charges listed in Section 6.

# 5. Optional Phase 2 Add-ons (Not Included)

These features can be added later as the business grows. Indicative prices are shared for planning and will be finalised on request.

| Add-on | Description | Indicative Cost |
| --- | --- | --- |
| Android & iOS Mobile Apps | Native-like apps using the same backend (React Native / Flutter) | ₹20,000+ |
| B2B / Dealer Portal | Dealer registration, tiered/wholesale pricing, credit limits, bulk ordering | ₹8,000+ |
| Multi-Vendor Marketplace | Multiple sellers, vendor dashboards, commission management | ₹15,000+ |
| ERP / Tally Integration | Automatic sync of stock, orders and invoices | ₹6,000+ |
| Loyalty & Referral Program | Reward points, referral codes, wallet | ₹4,000+ |
| AI Recommendations & Chatbot | Personalised part suggestions, automated customer support | ₹6,000+ |
| Multi-language Support | Hindi / regional language storefront | ₹3,000+ |
| Abandoned Cart Recovery | Automatic email / WhatsApp reminders | ₹2,000+ |
| Annual Maintenance (AMC) | Updates, security patches, minor changes, monitoring | ₹1,500 / month |

# 6. Third-Party & Recurring Costs (Paid by Client)

The following services are billed directly by the respective providers and are not part of the development cost. Figures are approximate.

| Service | Details | Approx. Cost |
| --- | --- | --- |
| Domain Name | .com / .in registration | ₹800 – ₹1,200 / year |
| Cloud Hosting / VPS | Server suitable for 5,000+ products | ₹1,000 – ₹4,000 / month |
| Payment Gateway | Transaction fee per successful payment | ~2% per transaction |
| Shipping Partner | Charged per shipment by weight / zone | As per actuals |
| SMS / WhatsApp | OTP & order notifications | ₹0.15 – ₹0.80 / message |
| Email Service | Transactional emails (e.g. Amazon SES, Brevo) | Free – ₹1,000 / month |
| Image Storage / CDN | Cloudinary / AWS S3 | Free tier – ₹1,000 / month |
| SSL Certificate | Let's Encrypt | Free |

# 7. Project Team

| Role | Responsibilities |
| --- | --- |
| Project Manager | Requirement gathering, sprint planning, progress tracking, client communication, quality & delivery |
| UI/UX Designer | Wireframes, mobile-first Figma designs, design system, responsive layouts for all screens |
| Backend Developer | Database design, APIs, payment & shipping integrations, admin logic, security, deployment |
| Frontend Developer | Storefront and admin dashboard development, responsiveness, performance & SEO implementation |

# 8. Project Timeline (8–10 Weeks)

| Week | Phase | Deliverables |
| --- | --- | --- |
| Week 1 | Discovery & Planning | Requirement document, sitemap, feature sign-off |
| Week 2 – 3 | UI/UX Design | Wireframes, Figma designs (mobile, tablet, desktop), client approval |
| Week 3 – 5 | Backend Development | Database, APIs, catalog, auth, cart, orders, payment integration |
| Week 4 – 7 | Frontend & Admin Development | Storefront, customer account, checkout, admin dashboard |
| Week 7 | Integrations & Data Upload | Shipping, notifications, invoices, bulk product import |
| Week 8 | Testing & QA | Device testing, payment testing, bug fixing, client UAT |
| Week 9 | Go-Live | Deployment, domain & SSL, admin training |
| Week 10 – 13 | Post-Launch Support | 30 days bug-fix support & monitoring |

# 9. Payment Terms

| Milestone | Percentage | Amount |
| --- | --- | --- |
| Advance – on project confirmation | 40% | ₹10,000 |
| On UI/UX design approval & beta demo | 30% | ₹7,500 |
| On final delivery & go-live | 30% | ₹7,500 |
| Total | 100% | ₹25,000 |

# 10. Assumptions & Client Responsibilities

- Client will provide product data (names, part numbers, prices, compatibility, specifications) in Excel/CSV format, along with product images.

- Client will provide logo, brand colours and content for policy / about pages.

- Client will create accounts for payment gateway, shipping partner, SMS/WhatsApp provider, domain and hosting (we will assist with setup).

- Up to 2 rounds of design revisions are included; additional changes are billed separately.

- Any feature not listed in Section 3 will be treated as a change request and quoted separately.

- Delays in feedback, content or approvals from the client side may extend the timeline.

- Source code and full ownership are handed over to the client after final payment.

# 11. Acceptance

We look forward to building your online spare-parts store. Please sign below to confirm acceptance of this proposal.

| For [Client Name] | For CoreCo Technologies |
| --- | --- |
| Name: Signature: Date: | Name: Signature: Date: |